**Sprint Planning Meeting**

* The user stories were then prioritized according to which user stories are most important. For the second sprint, the prioritized user stories are shown as below:

|  |
| --- |
| **User stories title (Prioritized)** |
| 1. Add New Staff 2. Update Staff 3. Delete Staff 4. View Cart 5. Generate Receipt 6. View Report 7. View Product |

* After that, each user story was weighed how difficult the function is for the developers to code it. Below are the points that represents the difficulty level for each user stories in the second sprint , the highest the point the more difficulty to code.

|  |  |
| --- | --- |
| **User stories** | **Points** |
| Add New Staff | 3 |
| Update Staff | 1 |
| Delete Staff | 1 |
| View Cart | 1 |
| Generate Receipt | 1 |
| View Report | 1 |
| View Product | 1 |