1. Date: 5 December 2016

Time: 08.30.a.m

Duration: 15minute

Team Member: Lim Chiu Long, Liew Yu Song, Lo Shyhfong, Chai Chi Lam and Ho Swee Yong

|  |  |  |  |
| --- | --- | --- | --- |
| Developer | Task Yesterday | Problem Faced. | Present Task |
| Liew Yu Song | Solve the background colour problem |  | Design receipt interface |
| Lim Chiu Long |  | - | Having discussion with customer for further information |
| Lo Shyhfong |  |  | Start design the module interface |
| Ho Swee Yong |  |  | Customer required add new Feedback Features |
| Chai Chi Lam |  |  | Discuss with the customer on what information they need |

2. Date: 6 December 2016

Time: 08.30.a.m

Duration: 15minute

Team Member: Lim Chiu Long, Liew Yu Song, Lo Shyhfong, Chai Chi Lam and Ho Swee Yong

|  |  |  |  |
| --- | --- | --- | --- |
| Developer | Task Yesterday | Problem Faced. | Present Task |
| Liew Yu Song | Design receipt interface |  | Start write generate receipt coding |
| Lim Chiu Long | Having discussion with customer for further information | - | Start to code on particular module |
| Lo Shyhfong | Start design the module interface |  | Start coding on module |
| Ho Swee Yong | Customer required add new Feedback Features |  | Analysis the data from customer |
| Chai Chi Lam | Discuss with the customer on what information they need |  | Start write the code for module |

3. Date: 7 December 2016

Time: 08.30.a.m

Duration: 15minute

Team Member: Lim Chiu Long, Liew Yu Song, Lo Shyhfong, Chai Chi Lam and Ho Swee Yong

|  |  |  |  |
| --- | --- | --- | --- |
| Developer | Task Yesterday | Problem Faced. | Present Task |
| Liew Yu Song | Start write generate receipt coding | The interface too massy. | Solve the receipt interface problem |
| Lim Chiu Long | Start to code on particular module | Minor bugs found inside the code | Solve the bugs |
| Lo Shyhfong | Start coding on module | Bug found | Solve all the bug |
| Ho Swee Yong | Analysis the data from customer | Requirement is not clearly. | Have a confirmation of the requirement with the customer |
| Chai Chi Lam | Start write the code for module | Too many sensitive data need to be collected | Discuss again with customer for more detail about the module. |

4. Date: 8 December 2016

Time: 08.30.a.m

Duration: 15minute

Team Member: Lim Chiu Long, Liew Yu Song, Lo Shyhfong, Chai Chi Lam and Ho Swee Yong

|  |  |  |  |
| --- | --- | --- | --- |
| Developer | Task Yesterday | Problem Faced. | Present Task |
| Liew Yu Song | Solve the receipt interface problem | Hard to decided and eliminate which data is unnecessary | Feedback and solicit opinions from customer |
| Lim Chiu Long | Solve the bugs | Solved the old bugs but new bugs come | Continue to solve the bugs |
| Lo Shyhfong | Solve all the bug |  | Continue with the coding |
| Ho Swee Yong | Have a confirmation of the requirement with the customer |  | Analysis the priority of the task which resources are important |
| Chai Chi Lam | Discuss again with customer for more detail about the module. |  | Continue on retrieve data from database and coding |

5. Date: 9 December 2016

Time: 08.30.a.m

Duration: 15minute

Team Member: Lim Chiu Long, Liew Yu Song, Lo Shyhfong, Chai Chi Lam and Ho Swee Yong

|  |  |  |  |
| --- | --- | --- | --- |
| Developer | Task Yesterday | Problem Faced. | Present Task |
| Liew Yu Song | Feedback and solicit opinions from customer |  | Redesign the receipt interface |
| Lim Chiu Long | Continue to solve the bugs | - | Test through the module |
| Lo Shyhfong | Continue with the coding | Too much of wrong code in coding | Solve the coding and rewrite the module |
| Ho Swee Yong | Analysis the priority of the task which resources are important |  | Add user story and validate the task |
| Chai Chi Lam | Continue on retrieve data from database and coding |  | Design the report interface |

6. Date: 12 December 2016

Time: 08.30.a.m

Duration: 15minute

Team Member: Lim Chiu Long, Liew Yu Song, Lo Shyhfong, Chai Chi Lam and Ho Swee Yong

|  |  |  |  |
| --- | --- | --- | --- |
| Developer | Task Yesterday | Problem Faced. | Present Task |
| Liew Yu Song | Redesign the receipt interface |  | Refactoring generate receipt coding |
| Lim Chiu Long | Test through the module | - | Having a meet with the customer |
| Lo Shyhfong | Solve the coding and rewrite the module |  | Continue with the coding |
| Ho Swee Yong | Add user story and validate the task |  | Discuss and receive feedback with the customer |
| Chai Chi Lam | Design the report interface |  | Present to customer and get feedback |

7. Date: 13 December 2016

Time: 08.30.a.m

Duration: 15minute

Team Member: Lim Chiu Long, Liew Yu Song, Lo Shyhfong, Chai Chi Lam and Ho Swee Yong

|  |  |  |  |
| --- | --- | --- | --- |
| Developer | Task Yesterday | Problem Faced. | Present Task |
| Liew Yu Song | Refactoring generate receipt coding | Generate wrong receipt | Solve the generate wrong receipt problem |
| Lim Chiu Long | Having a meet with the customer | Slightly changes on the requirement | Edit the function to fulfil customer requirement |
| Lo Shyhfong | Continue with the coding |  | Test for the module |
| Ho Swee Yong | Discuss and receive feedback with the customer |  | Start to design the feedback interface |
| Chai Chi Lam | Present to customer and get feedback | Interface design is not user friendly | Redesign the user interface |

8. Date: 14 December 2016

Time: 08.30.a.m

Duration: 15minute

Team Member: Lim Chiu Long, Liew Yu Song, Lo Shyhfong, Chai Chi Lam and Ho Swee Yong

|  |  |  |  |
| --- | --- | --- | --- |
| Developer | Task Yesterday | Problem Faced. | Present Task |
| Liew Yu Song | Solve the generate wrong receipt problem |  | Show and feedback from customer |
| Lim Chiu Long | Edit the function to fulfil customer requirement | - | Continue with next module |
| Lo Shyhfong | Test for the module | Some of the function is missing | Add in missing function |
| Ho Swee Yong | Start to design the feedback interface |  | Start to do coding work |
| Chai Chi Lam | Redesign the user interface |  | Present again and get feedback to customer |

9. Date: 15 December 2016

Time: 08.30.a.m

Duration: 15minute

Team Member: Lim Chiu Long, Liew Yu Song, Lo Shyhfong, Chai Chi Lam and Ho Swee Yong

|  |  |  |  |
| --- | --- | --- | --- |
| Developer | Task Yesterday | Problem Faced. | Present Task |
| Liew Yu Song | Show and feedback from customer |  | Remove some unnecessary data on receipt |
| Lim Chiu Long | Continue with next module | - | Perform testing |
| Lo Shyhfong | Add in missing function |  | Start next module development |
| Ho Swee Yong | Start to do coding work | Feedback record failed insert into database | Solve and check the feedback page coding |
| Chai Chi Lam | Present again and get feedback to customer |  | Test the module |

10. Date: 16 December 2016

Time: 08.30.a.m

Duration: 15minute

Team Member: Lim Chiu Long, Liew Yu Song, Lo Shyhfong, Chai Chi Lam and Ho Swee Yong

|  |  |  |  |
| --- | --- | --- | --- |
| Developer | Task Yesterday | Problem Faced. | Present Task |
| Liew Yu Song | Remove some unnecessary data on receipt |  | Integration with other module. |
| Lim Chiu Long | Perform Testing | - | Integration with other module |
| Lo Shyhfong | Start next module development |  | Integration with other module |
| Ho Swee Yong | Solve and Check the feedback page coding |  | Generate location map address |
| Chai Chi Lam | Test the module | Got some error data collected | Continue coding and fix the error. |

11. Date: 19 December 2016

Time: 08.30.a.m

Duration: 15minute

Team Member: Lim Chiu Long, Liew Yu Song, Lo Shyhfong, Chai Chi Lam and Ho Swee Yong

|  |  |  |  |
| --- | --- | --- | --- |
| Developer | Task Yesterday | Problem Faced. | Present Task |
| Liew Yu Song | Integration with other module. | The generate receipt function get bug | Solve and fix bug |
| Lim Chiu Long | Integration with other module | Having bugs during integration | Solve the bugs |
| Lo Shyhfong | Integration with other module | Having error in parsing value from module to module | Solve the error |
| Ho Swee Yong | Generate location map address |  | Improve feedback interface design |
| Chai Chi Lam | Continue coding and fix the error. |  | Test the module again |

12. Date: 20 December 2016

Time: 08.30.a.m

Duration: 15minute

Team Member: Lim Chiu Long, Liew Yu Song, Lo Shyhfong, Chai Chi Lam and Ho Swee Yong

|  |  |  |  |
| --- | --- | --- | --- |
| Developer | Task Yesterday | Problem Faced. | Present Task |
| Liew Yu Song | Solve and fix bug |  | Test generate receipt function |
| Lim Chiu Long | Solve the bugs | - | Test through the function again |
| Lo Shyhfong | Solve the error |  | Test for complete of the module function |
| Ho Swee Yong | Improve feedback interface design |  | Confirmation of interface design from the customer. |
| Chai Chi Lam | Test the module again |  | Get feedback from customer on the data collected |

13. Date: 21 December 2016

Time: 08.30.a.m

Duration: 15minute

Team Member: Lim Chiu Long, Liew Yu Song, Lo Shyhfong, Chai Chi Lam and Ho Swee Yong

|  |  |  |  |
| --- | --- | --- | --- |
| Developer | Task Yesterday | Problem Faced. | Present Task |
| Liew Yu Song | Test generate receipt function |  | Show and feedback from customer |
| Lim Chiu Long | Test through the function again | Alignment not running well and bugs found | Solving the alignment and bugs |
| Lo Shyhfong | Test for complete of the module function | Error in the name cause error in module | Solve the module error |
| Ho Swee Yong | Confirmation of interface design from the customer. |  | Add in message show are that are successfully |
| Chai Chi Lam | Get feedback from customer on the data collected |  | Improve the user interface design |

14. Date: 22 December 2016

Time: 08.30.a.m

Duration: 15minute

Team Member: Lim Chiu Long, Liew Yu Song, Lo Shyhfong, Chai Chi Lam and Ho Swee Yong

|  |  |  |  |
| --- | --- | --- | --- |
| Developer | Task Yesterday | Problem Faced. | Present Task |
| Liew Yu Song | Show and feedback from customer |  | Check careful and fix bug |
| Lim Chiu Long | Solving the alignment and bugs | - | Have a meet with the customer |
| Lo Shyhfong | Solve the module error |  | Final check with the module perform testing |
| Ho Swee Yong | Add in message show are that are successfully |  | Discuss and feedback with the customer |
| Chai Chi Lam | Improve the user interface design | No validation | Add validation for the module |

15. Date: 23 December 2016

Time: 08.30.a.m

Duration: 15minute

Team Member: Lim Chiu Long, Liew Yu Song, Lo Shyhfong, Chai Chi Lam and Ho Swee Yong

|  |  |  |  |
| --- | --- | --- | --- |
| Developer | Task Yesterday | Problem Faced. | Present Task |
| Liew Yu Song | Check careful and fix bug | Found small bug | Solve the small bug |
| Lim Chiu Long | Having a meet with customer | - | Help other people to perform integration |
| Lo Shyhfong | Final check with the module perform testing |  | Helping other to solve their problem |
| Ho Swee Yong | Discuss and feedback with the customer |  | Test the code see whether working or not |
| Chai Chi Lam | Add validation for the module |  | Last checking for every function of the module |