Date: 14 November 2016

Time: 08.30.a.m

Duration: 15minute

Team Member: Lim Chiu Long, Liew Yu Song, Lo Shyhfong, Chai Chi Lam and Ho Swee Yong

|  |  |  |  |
| --- | --- | --- | --- |
| Developer | Last Task | Problem Faced | Present Task |
| Liew Yu Song | Analysis the data from customer | Requirement is not clearly. | Find out what resource to be needed. |
| Lim Chiu Long | Analysis data received from the customer | Requirement not clear and hard to understand | Have a confirmation of the requirement with the customer |
| Lo Shyhfong | Analysis data received from the customer | Requirement of customer is too brief | Have a confirmation of the requirement with the customer |
| Ho Swee Yong | Analysis data received from the customer | Customer requirements not understood | Find out what resource to be needed. |
| Chai Chi Lam | Analysis the data from the customer | Requirement is not clearly defined. | Find out what resources are needed. |

Date: 15 November 2016

Time: 08.30.a.m

Duration: 15minute

Team Member: Lim Chiu Long, Liew Yu Song, Lo Shyhfong, Chai Chi Lam and Ho Swee Yong

|  |  |  |  |
| --- | --- | --- | --- |
| Developer | Last Task | Problem Faced | Present Task |
| Liew Yu Song | Find out what resource to be needed | Too many data need to analysis | Analysis which resource is need. |
| Lim Chiu long | Have a confirmation of the requirement with the customer | - | Analysis the priority of the task |
| Lo Shyhfong | Have a confirmation of the requirement with the customer |  | Analysis of the task priority |
| Ho Swee Yong | Find out what resource to be needed. |  | Analysis the priority of the task which resources are important |
| Chai Chi Lam | Find out what resources are needed. | Data amount is large and messy. | Analysis the priority of the resources are needed. |

Date: 16 November 2016

Time: 08.30.a.m

Duration: 15minute

Team Member: Lim Chiu Long, Liew Yu Song, Lo Shyhfong, Chai Chi Lam and Ho Swee Yong

|  |  |  |  |
| --- | --- | --- | --- |
| Developer | Last Task | Problem Faced | Present Task |
| Liew Yu Song | Analysis which resource is needed. | Eliminate the | Write analysis data and design interface to the paper |
| Lim Chiu Long | Analysis the priority of the task | - | Add user story and verify the task |
| Lo Shyhfong | Analysis of the task priority | Priority of task required verify by customer | Verify the task and add user story |
| Ho Swee Yong | Analysis the priority of the task which resources are important |  | Add user story and validate the task |
| Chai Chi Lam | Analysis the priority of the resources are needed. | List out the priority and task are not clear. | Add user story and verify the task. |

Date: 17 November 2016

Time: 08.30.a.m

Duration: 15minute

Team Member: Lim Chiu Long, Liew Yu Song, Lo Shyhfong, Chai Chi Lam and Ho Swee Yong

|  |  |  |  |
| --- | --- | --- | --- |
| Developer | Last Task | Problem Faced | Present Task |
| Liew Yu Song | Write analysis data and design interface to the paper | Hard covert into paper. | Discuss and feedback from customer |
| Lim Chiu Long | Add user story and verify the task | Requirement changed after user stories have been added | Change some user stories based on the customer requirement |
| Lo Shyhfong | Verify the task and add user story | Requirement of customer had add on | Changing the user story to fit the customer final requirement |
| Ho Swee Yong | Add user story and validate the task | Some User stories have very similar | Discuss and receive feedback with the customer |
| Chai Chi Lam | Add user story and verify the task. | Interface design no designed. | Design the interface and show to customer. |

Date: 18 November 2016

Time: 08.30.a.m

Duration: 15minute

Team Member: Lim Chiu Long, Liew Yu Song, Lo Shyhfong, Chai Chi Lam and Ho Swee Yong

|  |  |  |  |
| --- | --- | --- | --- |
| Developer | Last Task | Problem Faced | Present Task |
| Liew Yu Song | Discuss and feedback customer. | need change the | Add and change some requirement and interface from customer |
| Lim Chiu Long | Change some user stories based on the customer requirement | Collision or duplicate user stories found | Discuss and feedback with the customer |
| Lo Shyhfong | Changing the user story to fit the customer final requirement |  | Discuss and feedback with the customer |
| Ho Swee Yong | Discuss and receive feedback with the customer |  | Start to design the user interface |
| Chai Chi Lam | Design the interface and show to customer. |  | Discuss and get feedback from the customer. |

Date: 21 November 2016

Time: 08.30.a.m

Duration: 15minute

Team Member: Lim Chiu Long, Liew Yu Song, Lo Shyhfong, Chai Chi Lam and Ho Swee Yong

|  |  |  |  |
| --- | --- | --- | --- |
| Developer | Last Task | Problem Faced | Present Task |
| Liew Yu Song | Add and change some requirement and interface from customer |  | Add new interface and analysis data into document |
| Lim Chiu Long | Discuss and feedback with the customer | - | Starting to design the interface |
| Lo Shyhfong | Discuss and feedback with the customer |  | Starting to do basic beta interface |
| Ho Swee Yong | Start to design the user interface |  | Improve interface design more better |
| Chai Chi Lam | Discuss and get feedback from the customer. |  | Improve interface design. |

Date: 22 November 2016

Time: 08.30.a.m

Duration: 15minute

Team Member: Lim Chiu Long, Liew Yu Song, Lo Shyhfong, Chai Chi Lam and Ho Swee Yong

|  |  |  |  |
| --- | --- | --- | --- |
| Developer | Last Task | Problem Faced | Present Task |
| Liew Yu Song | Add new interface and analysis data into document |  | Confirmation and feedback from customer. |
| Lim Chiu Long | Starting to design the interface | - | Continue to design the interface |
| Lo Shyhfong | Starting to do basic beta interface |  | Continue enhance for the user interface |
| Ho Swee Yong | Improve interface design more better |  | Have a confirmation of the requirement with the customer |
| Chai Chi Lam | Improve interface design. |  | Confirmation of interface design from the customer. |

Date: 23 November 2016

Time: 08.30.a.m

Duration: 15minute

Team Member: Lim Chiu Long, Liew Yu Song, Lo Shyhfong, Chai Chi Lam and Ho Swee Yong

|  |  |  |  |
| --- | --- | --- | --- |
| Developer | Last Task | Problem Faced | Present Task |
| Liew Yu Song | Confirmation and feedback from customer. |  | Start to do coding, combo box and credit card number field. |
| Lim Chiu Long | Continue to design the interface | Require to change some configuration of the interface based on the customer requirement | Confirm and feedback with the customer. |
| Lo Shyhfong | Continue enhance for the user interface |  | Verify the user interface meet customer requirement |
| Ho Swee Yong | Have a confirmation of the requirement with the customer |  | Start to do coding work |
| Chai Chi Lam | Confirmation of interface design from the customer. |  | Start the coding work. |

Date: 24 November 2016

Time: 08.30.a.m

Duration: 15minute

Team Member: Lim Chiu Long, Liew Yu Song, Lo Shyhfong, Chai Chi Lam and Ho Swee Yong

|  |  |  |  |
| --- | --- | --- | --- |
| Developer | Task Yesterday | Problem Faced | Task Today |
| Liew Yu Song | Start to do coding, combo box and enter credit card number field. | Different type of credit card requires different number of digit. | Solve the credit card number problem and make card comparison with account to check the owner. |
| Lim Chiu Long | Start to code, and verify some function task | - | Continue with the code yesterday |
| Lo Shyhfong | Verify the user interface meet customer requirement |  | Start the coding part |
| Ho Swee Yong | Start to do coding work | Found the error code | Continue with the code yesterday |
| Chai Chi Lam | Start the coding work. |  | Retrieve all the data depends on the requirement needed. |

Date: 25 November 2016

Time: 08.30.a.m

Duration: 15minute

Team Member: Lim Chiu Long, Liew Yu Song, Lo Shyhfong, Chai Chi Lam and Ho Swee Yong

|  |  |  |  |
| --- | --- | --- | --- |
| Developer | Last Task | Problem Faced | Present Task |
| Liew Yu Song | Solve the credit card number problem and make card comparison with account to check the owner. | Even the account owner not same with card holder. It still working. | Solve the problem of account owner and card holder. Verify credit card number and cvc. |
| Lim Chiu Long | Continue with the code yesterday | Error shows when add in too much of item | Verify and debug the function task |
| Lo Shyhfong | Start the coding part |  | Continue with the code yesterday |
| Ho Swee Yong | Continue with the code yesterday | Error shows when admin added or updated new items in menu list | Validate and debug the function task |
| Chai Chi Lam | Retrieve all the data depends on the requirement needed. | Data accuracy. | Check with the customer to make sure the data collected is correct |

Date: 28 November 2016

Time: 08.30.a.m

Duration: 15minute

Team Member: Lim Chiu Long, Liew Yu Song, Lo Shyhfong, Chai Chi Lam and Ho Swee Yong

|  |  |  |  |
| --- | --- | --- | --- |
| Developer | Last Task | Problem Faced | Present Task |
| Liew Yu Song | Solve the problem of account owner and card holder. Verify credit card number and cvc. | Cvc number cannot make the payment successful. | Solve the cvc number problem and display successful payment message. |
| Lim Chiu Long | Verify and debug the function task | - | Perform unit testing of add function |
| Lo Shyhfong | Continue with the code yesterday | Having some error in coding | Verify and debug the code |
| Ho Swee Yong | Validate and debug the function task |  | Perform unit testing of add function |
| Chai Chi Lam | Check with the customer to make sure the data collected is correct | Wrong data collected. | Make improvement for the data collected. |

Date: 29 November 2016

Time: 08.30.a.m

Duration: 15minute

Team Member: Lim Chiu Long, Liew Yu Song, Lo Shyhfong, Chai Chi Lam and Ho Swee Yong

|  |  |  |  |
| --- | --- | --- | --- |
| Developer | Last Task | Problem Faced | Present Task |
| Liew Yu Song | Solve the cvc number problem and display successful payment message. | The message show to wrong user. | Solve the message problem. |
| Lim Chiu Long | Perform unit testing of add function | Error found while purchase sold out item with no message prompt | Solve the message problem |
| Lo Shyhfong | Verify and debug the code |  | Solve the error and add in new coding |
| Ho Swee Yong | Perform unit testing of add function | Message no show added success | Add in message show are that are successfully |
| Chai Chi Lam | Make improvement for the data collected. | Alert messages have no show. | Add in the alert messages. |

Date: 30 November 2016

Time: 08.30.a.m

Duration: 15minute

Team Member: Lim Chiu Long, Liew Yu Song, Lo Shyhfong, Chai Chi Lam and Ho Swee Yong

|  |  |  |  |
| --- | --- | --- | --- |
| Developer | Last Task | Problem Faced | Present Task |
| Liew Yu Song | Solve the message problem. |  | Show and feedback from customer. |
| Lim Chiu Long | Solve the message problem | - | Discuss and feedback with the customer. |
| Lo Shyhfong | Solve the error and add in new coding |  | Discuss and feedback with the customer. |
| Ho Swee Yong | Add in message show are that are successfully |  | Discuss and feedback with the customer |
| Chai Chi Lam | Add in the alert messages. |  | Discuss and feedback with the customer. |

Date: 1 December 2016

Time: 08.30.a.m

Duration: 15minute

Team Member: Lim Chiu Long, Liew Yu Song, Lo Shyhfong, Chai Chi Lam and Ho Swee Yong

|  |  |  |  |
| --- | --- | --- | --- |
| Developer | Last Task | Problem Faced | Present Task |
| Liew Yu Song | Show and feedback from customer. | Without alert message, user not clear what problem they face and background colour too light. | Add the alert message and change the background colour. |
| Lim Chiu Long | Discuss and feedback with the customer | Customer require to make some changes on the message prompt | Make some changes on the message prompt and continue with update function |
| Lo Shyhfong | Discuss and feedback with the customer. | Customer need some message to indicate what event happen | Add on the message on event happen |
| Ho Swee Yong | Discuss and feedback with the customer |  | Test the code see whether working or not |
| Chai Chi Lam | Discuss and feedback with the customer. | No mention what record is collected. | Add in the description for each record. |

Date: 2 December 2016

Time: 08.30.a.m

Duration: 15minute

Team Member: Lim Chiu Long, Liew Yu Song, Lo Shyhfong, Chai Chi Lam and Ho Swee Yong

|  |  |  |  |
| --- | --- | --- | --- |
| Developer | Task Yesterday | Problem Faced. | Present Task |
| Liew Yu Song | Add the alert message and change the background colour. | Not match and consistent with other interface background colour. | Solve the background colour problem |
| Lim Chiu Long | Make some changes on the message prompt and continue with update function | - | Continue to code update function |
| Lo Shyhfong | Add on the message on event happen |  | Verify with the customer and get feedback |
| Ho Swee Yong | Test the code see whether working or not |  |  |
| Chai Chi Lam | Add in the description for each record. |  | Double checking and make sure coding is working correctly. |